On 20 April 2024, TrustBank discovered a four-week-old breach exposing the personal and financial data of roughly 150,000 customers, caused by an unsupported core banking OS, poor system integration, weak at-rest encryption, and inadequate monitoring. The response below addresses each challenge raised by the Board.

1. Incident Response Contain and investigate: Stand up a cross-functional CSIRT reporting to the CEO, engage independent forensics to confirm scope and close the entry point, patch the core system, and restore SIEM/EDR monitoring. Notify and communicate: Inform the Information Regulator and affected customers within POPIA's "as soon as reasonably possible" standard (target 72 hours), using clear letters and a scaled-up contact centre, then run a formal lessons-learned review.

2. System Modernisation Phased roadmap: Encrypt data at rest and enforce MFA immediately (0–6 months); assess architecture and segment legacy systems from the core (6–18 months); migrate the core banking platform to a supported, modern environment (18–36 months). Governance: Appoint a CISO reporting to the Board, and align the security programme to ISO/IEC 27001 and SARB's Cybersecurity Directive so investment is risk-driven, not reactive.

3. Regulatory Compliance Engagement: Designate one senior owner to liaise with SARB and the Information Regulator, share the forensic report and remediation plan voluntarily, and strengthen POPIA governance (Information Officer, data-processing agreements). Demonstrated compliance: Back this with a milestone-tracked remediation plan, quarterly Board attestations, and independent audits reported to regulators as evidence of sustained improvement.

4. Trust Restoration Customer protection: Offer free credit monitoring (12–24 months) and fee waivers for affected customers, with regular public progress updates rather than a single statement. Accountability: Have senior leadership, including the CEO, front media engagement, consider an independent complaints channel, and roll out visible security upgrades customers can see (e.g. biometric login, fraud alerts).

5. Financial Implications Cost exposure: Immediate breach costs (forensics, legal, monitoring, PR), likely POPIA fines and litigation, plus multi-year modernisation capex. Balancing spend: Ring-fence a Board-approved remediation/modernisation budget, claim cyber-insurance proceeds where available, and sequence spend by risk reduction per rand – encryption and monitoring first, full core replacement later.

6. Talent Acquisition Attraction: Reframe the roles around the opportunity to rebuild a national bank's security architecture, benchmark pay against fintech/consulting rather than traditional banking, and build pipelines with universities. Retention: Use MSSPs to close gaps immediately while upskilling and certifying (CISSP/CISM) existing staff, and give the security team visible ownership of the turnaround.

Conclusion The breach reflects two decades of accumulated technical debt, but it also gives TrustBank a mandate to reset its security, governance, and customer relationships. Treating these six challenges as one Board-sponsored programme – not six separate workstreams – gives TrustBank the best chance of emerging as a more secure and trusted institution.